**Bi-Weekly Status Update**

Subject:

TabUltra Status Update – 2/05/23 – 2/19/23

Group Members: Vincent Bistricky, Adam Abdulhalim, Dylan Brown, Kyle Butler, Christopher Begley

**Project Status** – [Green, Yellow, Red]

General indicator on the overall status of the project.

* Green means project is on schedule and there are no major issues.
* Yellow means the project is somewhat delayed and/or there may be some major risks at the current point.
* Red means the project is seriously at risk of being delayed and/or there are some major risks affecting the project and the entire project is at risk of failing.

Road to Green if the project has gone into the red, and then add this section in to explain

What steps are being taken to bring the project back on track and move it into “green”.

**Changes to Schedule**

List any major changes that have been made to the project schedule. This could either be due to issues with the project or due to decisions of the pm and/or team.

|  |
| --- |
| No major changes need to be made to the project schedule at this time. Mockups and research have quite a bit more time to be finished before the project starts running behind. |

**Last Week’s Accomplishments and Project Activities**

List all of the tasks and targets reached since the last status update.

|  |
| --- |
| Group member rolls have been assigned, an informal requirements document was created and will be turned into a finalized requirements document as the project progresses. Members have begun researching JavaScript/HTML, and some web design mockups have been created, with UI and logo mockups to follow within the next few days. Development of primary functionalities has also been started |

**This Week’s Planned Project Activities**

List all of the tasks and targets that are scheduled to be completed before the next status update.

|  |
| --- |
| Finalized UI/Web mockups will be done and chosen, and development on primary functions will progress into more workable prototypes, as well as the creation of the landing page and a finalized requirements document. |

**Project Risks**

Highlight any current risks to the project on the schedule.

|  |
| --- |
| The most present risks are having primary functions developed in time for secondary functions to be created and tested. |

**Attachments**

Include a copy of an updated project schedule and any other documents relevant to the status update (accompanying documentation, associated meeting notes, etc.)

Our team GitHub contains both an updated project schedule, and current notes/documentation that have been recorded. Future program/code files will also be uploaded into the GitHub for documentation and inter-group use: https://github.com/vbistricky/SWETeam1