**Bi-Weekly Status Update**

Subject:

TabUltra Status Update – 2/19/23 – 3/05/23

Group Members: Vincent Bistricky, Adam Abdulhalim, Dylan Brown, Kyle Butler, Christopher Begley

**Project Status** – [Green, Yellow, Red]

General indicator on the overall status of the project.

* Green means project is on schedule and there are no major issues.
* Yellow means the project is somewhat delayed and/or there may be some major risks at the current point.
* Red means the project is seriously at risk of being delayed and/or there are some major risks affecting the project and the entire project is at risk of failing.

Road to Green if the project has gone into the red, and then add this section in to explain

What steps are being taken to bring the project back on track and move it into “green”.

**Changes to Schedule**

List any major changes that have been made to the project schedule. This could either be due to issues with the project or due to decisions of the pm and/or team.

|  |
| --- |
| Slight schedule changes have been made to allocate more time to key development areas. |

**Last Week’s Accomplishments and Project Activities**

List all of the tasks and targets reached since the last status update.

|  |
| --- |
| Web mockups have been reviewed and outlined. UI mockups are still ongoing. Development of key functionalities are progressing smoothly, and steady progress is being made. Necessary research has been conducted and all team members are moving into development. |

**This Week’s Planned Project Activities**

List all of the tasks and targets that are scheduled to be completed before the next status update.

|  |
| --- |
| Registering and selecting of tabs functionality will be fully functional. Landing page implementation will be progressing smoothly and general grouping functionality will begin development. A finalized UI/Web design will also be chosen. |

**Project Risks**

Highlight any current risks to the project on the schedule.

|  |
| --- |
| The most pressing issue is the time constraints of team members. As this time in the semester is when most midterm exams/project are due, there has been a significant drop in available time to work on project development. |

**Attachments**

Include a copy of an updated project schedule and any other documents relevant to the status update (accompanying documentation, associated meeting notes, etc.)

Our team GitHub contains both an updated project schedule, and current notes/documentation that have been recorded. Future program/code files will also be uploaded into the GitHub for documentation and inter-group use: https://github.com/vbistricky/SWETeam1