**Bi-Weekly Status Update**

Subject:

TabUltra Status Update – 03/19/23 – 04/02/23

Group Members: Vincent Bistricky, Adam Abdulhalim, Dylan Brown, Kyle Butler, Christopher Begley

**Project Status** – [Green, Yellow, Red]

General indicator on the overall status of the project.

* Green means project is on schedule and there are no major issues.
* Yellow means the project is somewhat delayed and/or there may be some major risks at the current point.
* Red means the project is seriously at risk of being delayed and/or there are some major risks affecting the project and the entire project is at risk of failing.

Road to Green if the project has gone into the red, and then add this section in to explain

What steps are being taken to bring the project back on track and move it into “green”.

**Changes to Schedule**

List any major changes that have been made to the project schedule. This could either be due to issues with the project or due to decisions of the pm and/or team.

|  |
| --- |
| No major changes needed to be made as development progress has generally caught up to where it needs to be. |

**Last Week’s Accomplishments and Project Activities**

List all of the tasks and targets reached since the last status update.

|  |
| --- |
| Quite a large amount of progress has been made since the last status update. Functionality for registering when tabs are opened/closed has been developed, along with saving tabs and having them be stored across chrome instances. Multiple crucial UI elements have been created, such as a sub-window scroll bar, checkboxes for the tabs, and saving/grouping buttons. |

**This Week’s Planned Project Activities**

List all of the tasks and targets that are scheduled to be completed before the next status update.

|  |
| --- |
| Further UI development is planned to be completed before next update. Development on the landing page is also planned to progress. The primary goal of the next update is combining the progress made in this week across multiple group members into one implementable program. This will allow us to test the general functionality before moving on to secondary functionalities. |

**Project Risks**

Highlight any current risks to the project on the schedule.

|  |
| --- |
| Project member schedules may become quite busy during April due to other class’s obligations, which may throw a wrench into our schedule. |

**Attachments**

Include a copy of an updated project schedule and any other documents relevant to the status update (accompanying documentation, associated meeting notes, etc.)

Our team GitHub contains both an updated project schedule, and current notes/documentation that have been recorded. Future program/code files will also be uploaded into the GitHub for documentation and inter-group use: https://github.com/vbistricky/SWETeam1